Murray Park Friends Group Vision and Action Timeline, February 2010

February										Action by

Funding sources investigation, ongoing						STe & Friends

Public Survey final analysis – check all stakeholder groups consulted	STe & SJ

Air Raid Shelter Plan sources investigation, ongoing				STe & PR

LTA technical assistance – tennis courts investigation funds TBC		STe

Preparation for Playbuilder bid for play area improvements			STe & Friends

Preparation for SE Forum, Community Design Day display			STe & Friends

Preparation for SE Forum bid for Feasibility Study match funds		STe & Friends

Friends Group bank account set up						PK, GT, DM

March

6th Saturday - Dry run of use of Community Design Day display		STe & Friends, TBC

11th SE Forum – 'marketplace' event, 1st Community Design Day 		STe, PK, GT, PR

18th Friends meeting – 'marketplace' feedback & bid writing			STe & Friends

Preparation for Playbuilder bid for play area improvements			STe & Friends

April

8th Friends meeting - bid writing (STe apologies)					Friends

Preparation for Playbuilder bid for play area improvements			STe & Friends

Preparation for external Feasibility bid – multi-purpose draft,			STe & Friends

deadlines vary

May

13th Friends meeting - 2nd Community Design Day invitations / publicity	STe & Friends

31st Playbuilder bid due in								STe & Friends

June

10th Friends meeting - 3rd Community Design Day invitations / publicity	STe & Friends

July

8th Friends meeting	- booking TBC						STe & Friends